**Meeting Time:** 9:00 -9:30 am, Jan 2, 2023

**Attendees:** Xia Jiang, Zhen Yang

**Meeting agenda**

1. Tested iMedbot new feature (user registration) and some old features)
2. Understand google analytics.
3. Comments based on the testing.
4. New work assignment.

**Comments**

1. Prompts user log in (sign up) can be more specific

Graphical user interface, text, application, chat or text message

Description automatically generated

1. Maybe allow user to see the password?

Graphical user interface, application

Description automatically generated

1. The minimum size should not be there anymore.

Graphical user interface, text, application

Description automatically generated

1. User’s (Dr. Jiang’s test during the meeting) survey feedback was not saved to database.

**Specific tasks before next meeting.**

1. Refining the system (see some of the comments above).
2. Enhance your procedure for creating a project database that can be shared by multiple lab members.
3. Develop an online user manual.
4. Continue to test and refine iMedbot (this is continuing work for you until we completely finished the development work).

Deadline: Jan 2, 2023

**Less urgent tasks**