**Meeting Time:** 9:00 -11:00 am, Jan 9, 2023

**Attendees:** Xia Jiang, Zhen Yang

**Meeting agenda**

1. Tested iMedbot.
2. Provided feedback based on the testing.
3. Created JiangLab organization in MongoDB.
4. Created a new project and database in MongoDB
5. Updated the technote regarding MongoDB.
6. New work assignment.

**Comments**

Feedbacks for user registration and log in system. Please follow the common practice. Specially,

1. Can collect user email, and allow email address to be a login.
2. Allow user to reset password or username if they forget them.
3. Please remind user the minimum requirement for password strength ahead of time.

Graphical user interface, application

Description automatically generated

Feedbacks for model training. See screenshot below.

1. Shap plot did not show during this test, please fix.
2. Shap value hover-around link did not appear, please fix.
3. The chance of “survival” should be more natural if we change it to percentage.

Graphical user interface, text, application, chat or text message

Description automatically generated

Other feedbacks.

Currently, user is logged out automatically after the survey is done. We should make changes so that we do not log out user until the user choose to log out.

**Specific tasks before next meeting.**

1. Refining the system (see some of the comments above).
2. Enhance your procedure for creating a project database that can be shared by multiple lab members. This is from last week. Should finish by next week.
3. Develop an online user manual.
4. Continue to test and refine iMedbot (this is continuing work for you until we completely finished the development work).

Deadline: Jan 2, 2023

**Less urgent tasks**