**Meeting Time:** 3:00 -4:00 pm Feb 6 2023

**Attendees:** Xia Jiang, Zhen Yang

**Meeting agenda**

1. Tested iMedbot for new work done last week.
2. Tested the new MongoDB database for user information storage.
3. Provided feedbacks and written comments based testing.
4. Regular meeting time changed from 9 :00 to 2:00 pm due to time conflict with class.
5. New work assignment.

**Comments**

Feedbacks from Dr. Jiang based on the new test done today.

Based on my test today, all the problems we found from the test in last meeting were resolved. Good work!

**Specific tasks before next meeting.**

1. Further enhance your tech notes about the email verification system and google analytics. During the next meeting, we will work together to transferred to the project to a team account following your technote.
2. Do more testing with the prediction and model training services using more datasets. Enhance the system in terms of prediction and training results accuracy and error handling. This is the core of the work. We will conduct more testing in the subsequence meetings in this perspective. For example, I might do a test with the Shap plot and ask you to explain the resulted figure.
3. Consider adding more types of Shap related figures for further explaining the prediction results. Due on Feb 20, 2023. We will test it and also check on 2). We plan to extend the meeting on the due day to two hours.
4. Based a test Dr. Jiang did during the week and done again today during the meeting, we currently don’t have a mechanism for a user to abort the operations (patient information entry) after selecting the “prediction” service (see screenshot below). Once a user selects “prediction” service, the user was “forced” to go through the entire sequence of steps. We should add a mechanism to allow a user to abort the current operations and to choice another service conveniently. Currently, when we click on the arrow on the top right of the page, the program page disappears. Due in two weeks.

**Less urgent tasks**