**Meeting Time:** 10:00 -11:00 am June 16, 2023

**Attendees:** Xia Jiang, Peilin He

**Agenda**

1. We reviewed the testing results from last week, and made comments.

/Users/xij6/Documents/Research/git/ProjectW81X-Github/iMedbot-Dev/docs/Testing/6.12.2023 testing report.docx

1. We reviewed the updated technote regarding google email verification. We decided not to show the password in the repo because the repo is publicly available.
2. A quick testing of iMedbot together during the meeting to show how testing should be performed.
3. work assignment.

**Progress made in the past week.**

**Issues/Questions/Comments**

1. Please add an eye symbol by the password text box (see below) via which a user can see his/her password when log in.

A screenshot of a computer

Description automatically generated with medium confidence

1. Fix the typo: lowpositive should be low positive or low-positive. See below:

A screenshot of a chat

Description automatically generated with low confidence

**Ongoing tasks that cover more than a week**

IMedbot development and maintenance.

Develop, upgrade and maintenance a READ.ME file at the developer level

Develop a user manual that can be download by a user from the frontend.

**Specific tasks for the coming week**

1. Continue to conduct testing of iMedbot repeatedly (record as cycle-2 and cycle-3) as a user, and record the errors/problems/ imperfections. Update the user manual based on the new test. Please get familiar with the detailed content of our work. Testing the program assuming yourself is a user (doctor or research). Try to understand the meaning of the input of a test and the results of a test.
2. Further improve the user manual with HCI in mind.
3. Continue to understand the code and get familiar with the program at the “developer” level.
4. Make revisions based on 2). For big issues, you can report in next meeting. We can decide together what will do about them.
5. Detailing what you did with the cycle-2 and cycle-3 testings and push all your test results to the testing folder we created in this meeting.
6. Fix the problem based on the comments above.

**Less urgent specific tasks**